FuelSphere

Airline Fuel Lifecycle Management Solution

Master Test Strategy

Document ID: FS-QA-001

Version 1.1

January 2026

Prepared by: Diligent Global

# Table of Contents

# 1. Document Semantics

## 1.1 Document Properties

| Property | Value |
| --- | --- |
| Document ID | FS-QA-001 |
| Document Title | FuelSphere Master Test Strategy |
| Version | 1.1 |
| Document Prepared by | QA Lead (AI-Assisted) |
| Business Process Owner | [QA Lead Name] |
| Responsible Team | Diligent Global - FuelSphere QA Team |
| Reviewer | [Reviewer Name] |
| Approver | [Approver Name] |
| Classification | Confidential |

## 1.2 Amendment History

| Revision No | Revision Date | Author(s) | Comments/Major Changes |
| --- | --- | --- | --- |
| 1.0 | January 2026 | Kalpesh Chavda | Initial Release - Master Test Strategy |
| 1.1 | January 2026 | Kalpesh Chavda | Added comprehensive Test Automation Framework section with wdi5 selection |

## 1.3 RACI Matrix

The following RACI matrix defines responsibilities for test-related activities:

| Activity | QA Lead | Solution Architect | Business Analyst | Dev Lead | Finance Controller | IT Ops |
| --- | --- | --- | --- | --- | --- | --- |
| Test Strategy Development | R/A | C | C | I | I | I |
| Test Plan Creation | R/A | C | C | C | I | I |
| Test Case Design | R/A | I | R | C | I | I |
| Test Automation Architecture | R | R/A | I | C | I | C |
| Automation Framework Setup | R/A | C | I | C | I | R |
| Test Environment Setup | A | C | I | R | I | R |
| Test Data Preparation | R/A | I | C | C | C | I |
| Unit Test Execution | C | I | I | R/A | I | I |
| Integration Test Execution | R/A | C | I | C | I | C |
| System Test Execution | R/A | I | C | C | I | I |
| UAT Coordination | A | I | R | C | C | I |
| Performance Testing | R/A | C | I | C | I | C |
| Security Testing | A | C | I | C | I | R |
| Defect Management | R/A | I | C | R | I | I |
| Quality Reporting | R/A | C | C | C | C | I |
| Go-Live Certification | A | R | R | R | C | R |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed

## 1.4 Related Documents

| Document ID | Document Title | Version |
| --- | --- | --- |
| FS-FND-001 | Solution Architecture Specification | 2.1 |
| FS-FND-002 | Data Model & ERD Specification | 1.1 |
| FS-FND-003 | Security & Authorization Specification | 2.1 |
| FS-FND-004 | UI/UX Standards Specification | 1.0 |
| FS-TECH-001 | Data Architecture Specification | 1.0 |
| FS-TECH-002 | Integration Architecture Specification | 1.0 |
| FS-TECH-004 | API Specification | 1.0 |
| FS-TECH-006 | Test Automation Architecture Specification | 1.0 |
| FDD-01 to FDD-13 | Functional Module HLD Documents | 1.0 |

# 2. Executive Summary

## 2.1 Purpose

This Master Test Strategy document defines the comprehensive testing approach for FuelSphere, the Airline Fuel Lifecycle Management Solution developed by Diligent Global. It establishes the framework for all testing activities across the Software Development Lifecycle (SDLC), ensuring that the solution meets functional requirements, performance targets, security standards, and regulatory compliance obligations.

## 2.2 Scope

This test strategy encompasses:

- All FuelSphere functional modules (FDD-01 through FDD-13)

- SAP S/4HANA integration testing across all deployment models

- External system integrations (ACARS, EFB, Shell Skypad, CPE)

- Test automation framework using wdi5 for UI testing

- CI/CD pipeline integration for continuous testing

- Compliance testing for SOX, IFRS, IATA, and GDPR requirements

## 2.3 Key Decisions

The following key decisions have been made for test automation:

- wdi5 (WebdriverIO for UI5) selected as primary UI automation framework

- Jest + @sap/cds-test for CAP service unit and integration testing

- Newman (Postman CLI) for API contract and integration testing

- k6 for modern, JavaScript-based performance testing

- OWASP ZAP for automated security testing (DAST)

## 2.4 Objectives

- Ensure 100% requirement coverage through comprehensive test cases

- Achieve 70% test automation rate for regression testing

- Meet performance targets: invoice processing < 2 days, 99.5% availability

- Validate SOX compliance controls for all financial processes

- Maintain defect density below 0.5 defects per KLOC

# 3. Test Approach

## 3.1 Test Levels

FuelSphere testing follows a structured multi-level approach with defined automation tools:

| Test Level | Description | Responsibility | Primary Tools |
| --- | --- | --- | --- |
| Unit Testing | Individual component validation at code level | Developers | Jest + @sap/cds-test |
| Integration Testing | Component interaction and API testing | QA Team + Developers | Newman, Jest, Pact |
| System Testing | End-to-end functional validation | QA Team | wdi5 (WebdriverIO) |
| UAT | Business process validation by end users | Business Users | Manual, Guided Tours |
| Performance Testing | Load, stress, and scalability validation | QA Team + IT Ops | k6 |
| Security Testing | Vulnerability and authorization testing | Security Team | OWASP ZAP |
| Regression Testing | Validation after changes | QA Team (Automated) | wdi5, Jest, CI/CD Pipeline |

## 3.2 Test Types

The following test types will be executed with corresponding automation approaches:

| Test Type | Objective | Automation Approach |
| --- | --- | --- |
| Functional Testing | Verify features work as specified in requirements | wdi5 page object tests, Jest service tests |
| Integration Testing | Validate component interactions and API contracts | Newman API tests, Pact contract tests |
| Regression Testing | Ensure existing functionality remains intact | Automated wdi5 suite in CI/CD pipeline |
| Performance Testing | Validate system performance under expected load | k6 load scripts, response time assertions |
| Security Testing | Validate authentication, authorization, data protection | OWASP ZAP DAST scans, role-based access tests |
| Usability Testing | Verify user experience meets Fiori standards | Manual heuristic evaluation, accessibility tests |
| Compatibility Testing | Ensure cross-browser and device compatibility | wdi5 multi-browser execution |
| Data Migration Testing | Validate data integrity during migration | Jest data comparison scripts |

## 3.3 Test Methodology

Testing follows a risk-based approach prioritizing critical business processes:

- Priority 1 (P1): Core financial flows, ePOD-triggered PO/GR creation, invoice verification

- Priority 2 (P2): Planning, forecasting, reporting, and administrative functions

- Priority 3 (P3): Edge cases, cosmetic issues, and minor enhancements

# 4. Test Environment Strategy

## 4.1 Environment Matrix

| Environment | Purpose | Data Type | Automation Config |
| --- | --- | --- | --- |
| DEV | Development unit testing, debugging | Synthetic/Mock | Chrome headless, localhost |
| QAS | System testing, integration testing | Anonymized production subset | Chrome/Edge, QAS BTP URL |
| STG (Pre-Prod) | UAT, performance testing, go-live rehearsal | Production-like (anonymized) | Multi-browser, STG URL |
| PRD-Mirror | Performance baseline, disaster recovery testing | Production copy (masked) | Headless only (no UI tests) |

## 4.2 Test Data Strategy

Test data will be prepared following these principles:

- Factory Pattern: Use factory functions to generate test data programmatically

- Isolation: Each test suite operates on isolated data to prevent conflicts

- Cleanup Hooks: afterEach/afterAll hooks clean up created test data

- GDPR-compliant data masking for all personally identifiable information

# 5. Module Test Scope

## 5.1 Test Coverage by Module

| Module ID | Module Name | Test Priority | Est. Test Cases | Automation Target |
| --- | --- | --- | --- | --- |
| FDD-01 | Master Data | P1 | 150 | 80% |
| FDD-02 | Annual Planning & Forecasting | P2 | 120 | 60% |
| FDD-03 | Contracts & CPE Integration | P1 | 180 | 70% |
| FDD-04 | Fuel Orders & Milestones | P1 | 200 | 75% |
| FDD-05 | Fuel Ticket & ePOD | P1 | 220 | 70% |
| FDD-06 | Invoice Verification | P1 | 250 | 75% |
| FDD-07 | Embargo & Compliance | P2 | 80 | 60% |
| FDD-08 | Fuel Burn & ROB Tracking | P1 | 150 | 70% |
| FDD-09 | Cost Allocation | P2 | 100 | 65% |
| FDD-10 | Finance Integration | P1 | 180 | 70% |
| FDD-11 | Integration Monitoring | P2 | 90 | 80% |
| FDD-12 | Reporting & Analytics | P2 | 100 | 50% |
| FDD-13 | Security Management | P1 | 120 | 75% |
|  | Total Estimated |  | 1,940 | 70% avg |

## 5.2 Critical Test Scenarios

### 5.2.1 ePOD-Triggered PO/GR Creation (FDD-04/FDD-05)

Automated using wdi5 E2E tests:

- Fuel delivery capture via mobile ePOD interface

- Digital signature capture (pilot + ground crew)

- Automatic PO creation verification in S/4HANA (API validation)

- Automatic GR posting with temperature-corrected quantities

### 5.2.2 Three-Way Invoice Match (FDD-06)

Automated using wdi5 + Newman API tests:

- PO to ePOD (GR) to Invoice matching logic

- Configurable tolerance thresholds (price, quantity, date)

- Dual approval workflow for exceptions

# 6. Test Automation Framework

This section defines the comprehensive test automation strategy, including tool selection, framework architecture, and implementation approach. Detailed specifications are provided in FS-TECH-006 Test Automation Architecture Specification.

## 6.1 Primary Automation Tool: wdi5

wdi5 (WebdriverIO for UI5) has been selected as the primary UI automation framework for FuelSphere. This decision is based on the following analysis:

| Criteria | wdi5 (SELECTED) | UIVeri5 | Winner |
| --- | --- | --- | --- |
| Underlying Framework | WebdriverIO (W3C WebDriver) | Protractor (deprecated Dec 2022) | wdi5 |
| Active Maintenance | Yes (SAP Community) | Limited (Protractor EOL) | wdi5 |
| UI5 Control Locators | Native wdi5 selectors | Native UI5 selectors | Tie |
| Async/Await Support | Full native support | Partial (zone.js) | wdi5 |
| Browser Support | All major browsers | Chrome, Firefox only | wdi5 |
| Mobile Testing | Appium integration | Limited | wdi5 |
| TypeScript Support | First-class citizen | Available | wdi5 |
| Community Size | Large (WebdriverIO ecosystem) | SAP-focused only | wdi5 |
| CI/CD Integration | Native (all platforms) | Jenkins, Azure DevOps | wdi5 |
| SAP Recommendation | Recommended for new projects | Legacy support only | wdi5 |

Key reasons for selecting wdi5:

- Native UI5 control locators eliminate fragile CSS/XPath selectors

- Built on WebdriverIO which follows W3C WebDriver standards

- Handles UI5 asynchronous rendering automatically

- SAP recommends wdi5 for new projects (UIVeri5 is legacy/deprecated)

- Active community support and regular updates

## 6.2 Complete Automation Technology Stack

The following tools comprise the test automation technology stack:

| Test Layer | Primary Tool | Version | Alternative | Selection Rationale |
| --- | --- | --- | --- | --- |
| UI Automation | wdi5 (WebdriverIO) | 2.x | UIVeri5 (deprecated) | Native UI5 control support, active maintenance, W3C WebDriver standard |
| Unit Testing (CAP) | Jest + @sap/cds-test | 29.x | Mocha | Native CAP integration, excellent async handling, built-in coverage |
| API Testing | Newman (Postman CLI) | 6.x | REST-assured | Collection reuse, CI/CD native, team collaboration via Postman |
| Performance Testing | k6 | 0.47+ | JMeter | JavaScript-based, cloud-native, modern scripting, lower resource usage |
| Security Testing | OWASP ZAP | 2.14+ | Burp Suite | Open source, CI/CD integration, comprehensive DAST coverage |
| Contract Testing | Pact | 12.x | Spring Cloud Contract | Consumer-driven contracts, polyglot support, broker integration |
| Visual Regression | Playwright Screenshots | 1.40+ | Applitools | Open source, baseline comparison, CI/CD integration |
| Static Analysis | SonarQube | 10.x | ESLint only | Quality gates, security rules, technical debt tracking |
| Code Coverage | Istanbul/nyc | 15.x | c8 | Jest integration, comprehensive reporting, threshold enforcement |

## 6.3 Framework Architecture

The test automation framework follows a layered architecture pattern for maintainability:

| Layer | Purpose | Key Components |
| --- | --- | --- |
| Test Runner | Orchestrates test execution and reporting | WebdriverIO, Jest, parallel execution, reporters |
| Assertion | Validates expected vs actual results | Chai, Jest expect, custom matchers for UI5 |
| Page Object | Encapsulates UI element interactions | Page classes per screen, reusable component objects |
| UI5 Bridge | Translates calls to UI5 control interactions | wdi5 plugin, control locators, async handlers |
| Service | Abstracts API and backend interactions | Axios, CAP test helpers, mock services |
| Data | Manages test data creation and cleanup | Factories, fixtures, database seeders |
| Utility | Provides cross-cutting concerns | Logging, screenshots, retry logic, smart waits |
| Configuration | Manages environment-specific settings | wdio.conf.js, .env files, feature flags |
| Reporting | Generates test reports and dashboards | Allure, Spec reporter, Azure DevOps integration |

## 6.4 Project Structure

Test automation code is organized in the following directory structure:

| Directory/File | Purpose |
| --- | --- |
| test/ | Root test directory |
| test/e2e/ | End-to-end UI tests (wdi5) |
| test/e2e/specs/ | Test specification files organized by module (e.g., specs/invoice/, specs/epod/) |
| test/e2e/pageobjects/ | Page Object classes for each Fiori screen |
| test/e2e/components/ | Reusable UI5 component wrappers (tables, filter bars, dialogs) |
| test/e2e/fixtures/ | Test data fixtures and factory functions |
| test/e2e/helpers/ | Utility functions (waits, assertions, screenshots) |
| test/unit/ | CAP service unit tests (Jest + @sap/cds-test) |
| test/integration/ | API integration tests (Newman collections) |
| test/performance/ | k6 load test scripts |
| test/security/ | OWASP ZAP configuration and scripts |
| test/contracts/ | Pact consumer contract test definitions |
| wdio.conf.js | WebdriverIO/wdi5 configuration |
| jest.config.js | Jest configuration for unit tests |
| .github/workflows/ or azure-pipelines.yml | CI/CD pipeline definitions |

## 6.5 Page Object Model Pattern

All UI tests follow the Page Object Model (POM) pattern. Each Fiori screen has a corresponding Page Object class:

// Example: test/e2e/pageobjects/InvoiceRegister.page.ts

import { wdi5 } from 'wdio-ui5-service';

class InvoiceRegisterPage {

get filterBar() { return wdi5.getControl({ selector: { id: /FilterBar$/ } }); }

get smartTable() { return wdi5.getControl({ selector: { id: /LineItemTable$/ } }); }

get createButton() { return wdi5.getControl({ selector: { id: /CreateButton$/ } }); }

async filterByStatus(status: string) {

const filterBar = await this.filterBar;

await filterBar.setFilterValue('status', status);

await filterBar.search();

}

}

export default new InvoiceRegisterPage();

# 7. CI/CD Pipeline Integration

## 7.1 Pipeline Stages

Test automation is fully integrated into the Azure DevOps CI/CD pipeline:

| Stage | Trigger | Activities | Duration | Gate Criteria |
| --- | --- | --- | --- | --- |
| Build & Lint | Every commit | npm install, ESLint, TypeScript compile | 2-3 min | Zero lint errors |
| Unit Tests | Every commit | Jest tests for CAP services | 3-5 min | 100% pass, >80% coverage |
| Static Analysis | Every commit | SonarQube scan | 5-7 min | Quality gate pass |
| Contract Tests | Every commit | Pact verification | 2-3 min | All contracts verified |
| Integration Tests | PR merge | Newman API tests against DEV | 10-15 min | >95% pass rate |
| E2E Smoke Tests | PR merge | Critical path wdi5 tests | 15-20 min | 100% pass |
| E2E Full Suite | Nightly | Complete wdi5 regression suite | 60-90 min | >98% pass rate |
| Performance Tests | Weekly/Release | k6 load tests | 30-45 min | P95 < 2s response |
| Security Scan | Weekly/Release | OWASP ZAP DAST scan | 45-60 min | No high/critical findings |

## 7.2 Parallel Execution

wdi5 supports parallel test execution via WebdriverIO capabilities:

// wdio.conf.js - Parallel execution configuration

maxInstances: 5,  // Run 5 browser instances in parallel

capabilities: [{

browserName: 'chrome',

'goog:chromeOptions': { args: ['--headless', '--disable-gpu'] }

}]

## 7.3 Test Execution Strategy

- Every Commit: Unit tests + linting + static analysis (5-10 min)

- PR Merge: Integration tests + E2E smoke tests (30-40 min)

- Nightly: Full E2E regression suite (60-90 min)

- Weekly/Release: Performance + Security scans (60-90 min)

# 8. Automation Implementation Roadmap

## 8.1 Phase Plan

| Phase | Duration | Activities | Deliverables | Owner |
| --- | --- | --- | --- | --- |
| Phase 1: Setup | Week 1-2 | Tool installation, project scaffolding, wdi5 config, POC | Project structure, base configs | DevOps + QA |
| Phase 2: Framework | Week 3-4 | Page object base classes, utility helpers, CI/CD integration | POM framework, helpers, pipeline | QA Lead |
| Phase 3: Core Modules | Week 5-8 | Page objects for P1 modules (Master Data, ePOD, Invoice) | 50% screen coverage, smoke suite | QA Team |
| Phase 4: API Tests | Week 5-6 | Newman collections for all APIs, Pact contract tests | API test suite, contracts | Integration + QA |
| Phase 5: Full Coverage | Week 9-12 | Remaining modules, negative tests, edge cases | 100% screen coverage | QA Team |
| Phase 6: Performance | Week 11-12 | k6 scripts, baseline establishment, threshold tuning | Performance test suite | QA + DevOps |
| Phase 7: Security | Week 13 | OWASP ZAP integration, security scan automation | Security test suite | Security + QA |
| Phase 8: Stabilization | Week 14 | Flaky test fixes, documentation, knowledge transfer | Stable suite, runbooks | All |

## 8.2 Success Criteria

The test automation implementation is considered successful when:

- 70% of test cases are automated

- E2E smoke suite executes in under 20 minutes

- Flaky test rate is below 5%

- CI/CD pipeline integration is fully operational

- All P1 modules have complete page object coverage

## 8.3 Follow-up Documents

The following documents will be created to support automation implementation:

| Document ID | Document Title | Owner Agent | Status |
| --- | --- | --- | --- |
| FS-TECH-006 | Test Automation Architecture Specification | Solution Architect | Complete |
| FS-QA-002 | wdi5 Framework Setup Guide | QA Lead | To be created |
| FS-QA-003 | Page Object Design Patterns | QA Lead + UX Designer | To be created |
| FS-QA-004 | API Test Collection Specification | Integration Specialist | To be created |
| FS-QA-005 | Performance Test Scenarios (k6) | QA Lead | To be created |
| FS-QA-006 | Test Data Management Guide | Data Modeler + QA Lead | To be created |
| FS-INT-004 | CI/CD Pipeline Specification | Integration Specialist | To be created |
| FS-SEC-002 | Security Testing Procedures | Security Architect | To be created |

# 9. Entry and Exit Criteria

## 9.1 Entry Criteria by Phase

| Phase | Entry Criteria |
| --- | --- |
| Unit Testing | Code complete, code review passed, unit test framework configured |
| Integration Testing | Unit tests passed (>80%), APIs deployed, integration environment available |
| System Testing | Integration tests passed (>90%), test data loaded, test cases approved |
| UAT | System tests passed (>95%), UAT environment ready, business users trained |
| Performance Testing | Functional tests complete, k6 scripts ready, baseline defined |
| Security Testing | Application deployed, OWASP ZAP configured, penetration test scheduled |

## 9.2 Exit Criteria by Phase

| Metric | Unit | Integration | System | UAT |
| --- | --- | --- | --- | --- |
| Test Execution | 100% | 100% | 100% | 100% |
| Pass Rate | >= 90% | >= 95% | >= 95% | >= 98% |
| P1 Defects Open | 0 | 0 | 0 | 0 |
| P2 Defects Open | <= 5 | <= 3 | <= 2 | 0 |
| P3 Defects Open | <= 20 | <= 10 | <= 5 | <= 3 |
| Code Coverage | >= 80% | - | - | - |
| Regression Pass | - | 100% | 100% | 100% |
| Automation Coverage | >= 80% | >= 70% | >= 70% | - |

## 9.3 Quality Gates

- Gate 1 (Unit Complete): All unit tests pass, code coverage >= 80%

- Gate 2 (Integration Complete): API tests pass, S/4HANA integration validated

- Gate 3 (System Test Complete): E2E wdi5 tests pass, P1/P2 defects resolved

- Gate 4 (UAT Complete): Business sign-off, no open P1/P2 defects

- Gate 5 (Go-Live Ready): All testing complete, production readiness certified

# 10. Defect Management

## 10.1 Defect Severity Classification

| Severity | Definition | Response Time | Resolution Target |
| --- | --- | --- | --- |
| Critical (P1) | System down, no workaround, business stoppage | Immediate | 4 hours |
| High (P2) | Major functionality impaired, workaround exists | 4 hours | 24 hours |
| Medium (P3) | Minor functionality impaired, acceptable workaround | 24 hours | 1 week |
| Low (P4) | Cosmetic issues, enhancement requests | 1 week | Next release |

## 10.2 Defect Lifecycle

Defects follow a standard lifecycle: New → Open → In Progress → Fixed → Verified → Closed

# 11. S/4HANA Integration Testing

## 11.1 Integration Test Scope

| Integration Point | API | Test Approach | Priority |
| --- | --- | --- | --- |
| Business Partner Sync | API_BUSINESS_PARTNER | Newman collection + Pact contract | P1 |
| Material Master Sync | API_PRODUCT_SRV | Newman collection + data validation | P1 |
| Purchase Order Creation | API_PURCHASEORDER_SRV | E2E wdi5 + API verification | P1 |
| Goods Receipt Posting | API_GOODSRECEIPT_SRV | E2E wdi5 + Newman verification | P1 |
| Invoice Document Creation | API_SUPPLIERINVOICE_SRV | E2E wdi5 + three-way match | P1 |
| Journal Entry Posting | API_JOURNALENTRY_SRV | Newman + data integrity checks | P1 |
| Purchase Contract | API_PURCHASECONTRACT_SRV | Newman collection | P2 |
| CPE Integration | ZAPI_CPEFORMULA_SRV | Newman + caching validation | P1 |

## 11.2 Integration Test Approach

- Contract Testing: Pact consumer contracts for all S/4HANA APIs

- Connectivity Testing: Newman collections validate destination configuration

- Error Handling: Simulate S/4HANA unavailability, test retry mechanisms

# 12. Compliance and Security Testing

## 12.1 SOX Compliance Testing

| Control Objective | Test Requirement | Automation Approach |
| --- | --- | --- |
| Access Control (SOX 404) | Verify role-based access enforcement | wdi5 role-based test scenarios |
| Segregation of Duties | Validate SoD rules prevent conflicts | API tests for permission conflicts |
| Audit Trail | All financial transactions logged | Database queries, log verification |
| Change Management | System changes follow approval workflow | wdi5 workflow tests |
| Three-Way Match | Invoice requires PO + GR + Invoice match | E2E wdi5 invoice flow tests |
| Approval Workflow | Dual approval for exceptions | wdi5 approval workflow tests |
| Data Integrity | Financial data protected | API data validation tests |

## 12.2 Security Testing

- OWASP ZAP: Automated DAST scanning integrated into CI/CD

- Authentication: OAuth 2.0 / SAML validation tests

- Authorization: wdi5 role-based access control tests

- Penetration Testing: Scheduled quarterly with third-party vendor

# 13. Quality Metrics and KPIs

| KPI | Definition | Target | Measurement |
| --- | --- | --- | --- |
| Test Coverage | % of requirements with test cases | >= 100% | Traceability Matrix |
| Automation Rate | % of test cases automated | >= 70% | Test management tool |
| Test Execution Rate | % of planned tests executed | 100% | Test execution reports |
| Pass Rate | % of executed tests that pass | >= 95% | Test execution reports |
| Defect Density | Defects per 1000 lines of code | <= 0.5 | Defect tracking system |
| Defect Removal Efficiency | % defects found before production | >= 90% | Pre/post release counts |
| Mean Time to Detect (MTTD) | Average time to detect defects | <= 2 days | Defect timestamps |
| Mean Time to Fix (MTTF) | Average time to fix defects | <= 3 days | Resolution timestamps |
| Flaky Test Rate | % of tests with inconsistent results | <= 5% | CI/CD failure analysis |
| Regression Pass Rate | % of regression tests passing | 100% | CI/CD pipeline reports |

# 14. Test Schedule

| Phase | Duration | Start | End | Owner |
| --- | --- | --- | --- | --- |
| Test Strategy & Planning | 2 weeks | Week 1 | Week 2 | QA Lead |
| Automation Framework Setup | 2 weeks | Week 1 | Week 2 | DevOps + QA |
| Test Case Development | 4 weeks | Week 3 | Week 6 | QA Team |
| Automation Script Development | 8 weeks | Week 3 | Week 10 | QA Team |
| Test Environment Setup | 2 weeks | Week 3 | Week 4 | IT Ops + DevOps |
| Test Data Preparation | 2 weeks | Week 5 | Week 6 | QA Team + BA |
| Unit Testing | 6 weeks | Week 1 | Week 6 | Developers |
| Integration Testing | 4 weeks | Week 7 | Week 10 | QA Team |
| System Testing | 4 weeks | Week 11 | Week 14 | QA Team |
| Performance Testing | 2 weeks | Week 13 | Week 14 | QA Team + IT Ops |
| Security Testing | 2 weeks | Week 13 | Week 14 | Security Team |
| UAT | 3 weeks | Week 15 | Week 17 | Business Users |
| Go-Live Certification | 1 week | Week 18 | Week 18 | All Stakeholders |

# 15. Risks and Mitigations

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| wdi5 learning curve | Medium | Medium | Training sessions, pair programming, documentation |
| UI5 control ID instability | High | Medium | Use stable-id annotations, custom data attributes |
| Flaky tests due to async UI | High | High | Proper waits, retry strategies, element state checks |
| Test environment instability | High | Medium | Health checks, environment monitoring, rollback |
| Test data conflicts | Medium | Medium | Isolated data per suite, cleanup hooks |
| CI/CD pipeline bottleneck | Medium | Low | Parallel execution, selective test runs |
| S/4HANA integration issues | High | Medium | Early integration testing, dedicated sandbox |
| Automation maintenance overhead | Medium | Medium | Modular POM design, abstraction, documentation |

# 16. Test Deliverables

| Deliverable | Description | Format | Owner |
| --- | --- | --- | --- |
| Test Strategy Document | This document - overall test approach | .docx | QA Lead |
| Test Automation Architecture | Framework design and tool selection | .docx | Solution Architect |
| Test Plan per Module | Detailed test plans for each FDD module | .docx | QA Lead |
| Test Case Catalog | Complete test cases with steps | Excel | QA Team |
| wdi5 Page Objects | Page object classes for all screens | .ts/.js | QA Team |
| Newman Collections | API test collections | .json | Integration + QA |
| k6 Performance Scripts | Load test scripts | .js | QA Team |
| Traceability Matrix | Requirements to test case mapping | Excel | QA Lead |
| Defect Reports | Defect tracking and resolution | Azure DevOps | QA Team |
| Test Execution Reports | Daily/weekly progress reports | .xlsx/.pdf | QA Lead |
| Test Summary Report | Final summary with recommendations | .docx | QA Lead |
| Go-Live Certification | Production release sign-off | .docx | All Stakeholders |

# 17. Approvals

This Master Test Strategy requires approval from the following stakeholders:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | [Name] |  |  |
| Solution Architect | [Name] |  |  |
| Project Manager | [Name] |  |  |
| Business Sponsor | [Name] |  |  |

--- End of Document ---